## Slide 1: DMS and Quality initiative
A step towards optimizing work flow, resources and cost
Jörn Green’s section | SW4
Home & Widgets, Lockscreen teams
© Sony Mobile Communications

## Slide 2: Snap shot for Home & Widgets High level picture for issues and summary
Chart: 539 DMS issues in 6 months
About 357 days spent on fixing actual issues while
spent 93 days, 3 months on waste.
Chart: 
| Forwarded | Rejected | Fixed | Duplicated
Count | 160 | 161 | 143 | 64
539 DMS issues / Home & Widgets
Notes: For Lockscreen :
348 issues in 6 months
We spent 57 days nearly 2 months on other activities than improving our code quality.

## Slide 3: Agenda
Mission.
Approach.
Assumptions.
Walkthrough of Data.
Other DMS time thieves that are tricky to measure.
Way of Working in CGVDSUP (SW4.6).

## Slide 4: Mission
Identify time thieves / DMS.
Time thieves are hidden costs.
Drain and hamper.
Address some flaws in our business processes.
Provide possible solution.

## Slide 5: Approach
Queried DMS database.
Ever passed Home, Widget or Lockscreen teams.
Time frame June 30 – December 31 2014.
Data are imported into Excel.
Numbers and Data are processed using past work experience to come up with a business case.
Asked developers about different activities and how much time they spent on each.

## Slide 6: Assumptions
The time frame is 2014/06/30 - 2014/12/31.
~ ½ year  26 weeks  130 weekdays  ~100 workdays
30 minutes / issue
2,5 days / issue
4h hours / issue
Analyze
(Accept, reject, forward)
Fix
(Rewrite the code, test OK, code review)
2. Progress of a DMS issue, divided into three stages
Deliver
(delivery, follow up all branches get fix, cherry
pick)
3. One person costs ~100 000 SEK / month
Notes: (100 000 / 160 h) * 8 = one day cost per developer * 3 days the period of handling a dms
15 000 sek per issue

## Slide 7: 2014 Q3-Q4 (Lockscreen, Home & Widget) The Analyze part
887 Issues were
Analyzed
Rejected & Duplicated – 367 (41%)
18 Days
Forwarded – 287 (33%)
17 days
Fixed – 222 (25%)
555 Days
Verified – 216 (24%)
115 Days
Notes: Forwarded: 17 days * 5 000 kr/day = 85 000 kr is spent on forwarding issues every half year
Rejected/Duplicated: 18 days * 5 000 = 90 000 kr
Fixed: 555 days * 5 000 * 2 775 000 kr is spent on fixing and delivering issues every half year
Verified: 115 * 5 000 = 575 000 kr is spent on delivery tasks every half year

## Slide 8: Lockscreen area Reasons for rejecting issues
Chart: 
| Already Fixed | Effort/Risk larger than benefit | Not implemented yet | Not Qualified | Not reproduced | Works as designed
Total | 10 | 25 | 4 | 11 | 15 | 41
Works as designed 38,68%
Effort/Risk larger than benefit 23,58%
Not reproduced 14,15%
Not Qualified 10,38%
Already Fixed 9,43%
Not implemented yet 3,77%
106 rejected issues
Notes: These were calculated out of total rejected issues i.e. the 106.
Example works as designed is 38,68%  41 / 106.

## Slide 9: Home & Widgets area Reasons for rejecting issues
Works as designed 22,88%
Already Fixed 22,22%
Effort/Risk larger than benefit 20,26%
Not reproduced 15,69%
Not Qualified 9,80%
Not implemented yet 4,58%
Unlikely use case 2,61%
3rd party supplier 1,31%
153 total rejected
Chart: 
| 3rd party supplier | Already Fixed | Effort/Risk larger than benefit | Not implemented yet | Not Qualified | Not reproduced | QSA Lifetime | Unlikely use case | Works as designed
Total | 3 | 34 | 31 | 7 | 20 | 24 | 1 | 4 | 37
Notes: Calculated out of total rejected issues i.e. the 153.
For example works as designed 22,88%  35 / 153 (total rejected).

## Slide 10: Reflections on rejected issues
Submitters are not testing according to the right test cases or requirements.
If yes then CRs instead of a defect.
works as designed, Not reproduced, Not Qualified and Already Fixed should be at minimum.
Issues should be reported on the most recent SW label.
Provide a clear point of contact and responsible individual.
We can save the two teams 15 days of wasted time.
Notes: 15 days * 5 000 kr/day = 75 000 kr spent on rejects every half year

## Slide 11: Reflections on forwarded issues
There are entities in the company having a problem identifying to whom the issues should be submitted.
Education package.
By addressing this we save 17 days of waste for the two teams.
Notes: 17+150 = 165 / 30 days = 5,5 months, cost of [Pierre: don’t understand this calculation]
Pierre: 17 days * 5 000 kr/day = 85 000 kr

## Slide 12: 2014 Q3-Q4 (Lockscreen, Home & Widget) The fix and deliver part
79 DMS to deliver
Deliver
½ year  26 weeks  130 weekdays  ~100 workdays
Estimated avg. 4h
148 DMSs to fix
79 DMSs to fix
Estimated avg. 2,5 d
Fix
370 days were spent
Lockscreen
Home
144 DMS to deliver
200 days were spent
40 days were spent on delivery tasks
72 days were spent on delivery tasks
~112
Notes: Lockscreen: Spent 200 days on fixing 79 DMS, which is equivalent to 1 million kronor per half year
Home: Spent 370 days on fixing 154 DMS, which is equivalent to almost 1,85 million kronor
Lockscreen: Spent 40 days on delivery tasks, which is equivalent to 200 000 kronor
Home: Spent 72 days on delivery tasks, which is equivalent to 360 000 kronor

## Slide 13: Deliveries and verified issues
Integration and cherry picks.
About 216 issues, 24% out of 887 needed fixing and continued follow-up.
Time cost for Home and Lockscreen was about 112 - 115 days.
A new team to work with CM helping cherry picks developers handle in parallel to their daily work.
Better if automated.
Notes: 115 days is equivalent to 575 000 kr

## Slide 14: Recap
For both teams we spent ~555 days on fixing actual issues while we spent:
About 17 days on forwarding issues.
About 15 days on rejecting.
About 115 days on verifying.
That is about 147 days spent on other activities other than doing important things.
Notes: Ration is 147 / 555 = 26%
147 days is equivalent to 735 000 sek

## Slide 15: Tagged issues
Inflow:191 and of those 60, ~30% got rejected or duplicated.
Cost of rejected tagged issues is 123 days.
Triage team needs to improve its tagging method.
Tech PMs, Team leaders, Scope owner or Architects should be part of the tagging session.
Pre-triage with business prio.
Notes: 123 days is equivalent to 615 000 SEK

## Slide 16: Other DMS time thieves that are tricky to measure
Tag requests used as an ’enforcement tool’ to get a DMS fixed.
Feature as an issue / Viv.
Difference between KK and LL.
Personal opinion / Might turn valuable.
Failing DRs based on wrong use case / Master Ship / Tag.
Recent calls widget has been phased out  No need for us including localization to maintain this.

## Slide 17: Way of Work in CGVDSUP (SW4.6)
Reduce inflow of DMS
  T-hour findings on separate Bug board, not DMS.
  Test ourselves when feature is done.
    Quicker turn around time of found issues.
    Show and tell.
Reduce Tagged issues
  Intercept / Monitor tag requests.
  Help Triage with information of what’s important.
  Request tags on what we think is most important.
Quicker delivery
  New branching strategy.
Other
  Daily Walkthrough (Forward, reject, duplicate else assign and prioritize).
  Prio ladder and bug board.
  Teams are proactive and mitigate risks.
  Quality team takes the first hit.
Notes: *Take back control of DMS to the team so the team can decide on what is most important

## Slide 18: Questions?
Youness Ghanim (youness.ghanim@sonymobile.com)
Pierre Stehagne (pierre.stehagen@sonymobile.com)